# Retail Expansion — Gap Analysis

From Kirana AI (grocery) to a multi-vertical retail platform

Prepared: 2026-06-15   |   Scope: Flutter app (kirana_ai) + FastAPI backend (kirana-master-backend)

# 1. Executive summary

The company wants to take the existing Kirana AI app and backend — today purpose-built for Indian grocery (kirana) stores — and make it work for all other retail verticals (clothing, footwear, electronics, stationery, hardware, cosmetics, toys, home & kitchenware, general/variety stores), explicitly EXCLUDING medical/pharmacy.

Good news: the platform is roughly 80% architecturally generic. Authentication, orders/checkout, customers & segments, procurement, payments, baskets/bundles, customer-specific pricing and the udhaar (credit) ledger are vertical-neutral and reusable as-is.

The constraint: the product/inventory data model, the seed catalog, the KPI set, the ML models, the AI prompts (voice/handwrite/invoice), the Vision shelf-scan and a lot of UI copy are grocery-coded. A store_type field already exists in the database but is dormant — it drives no behaviour today.

Recommendation in one line:

Build a config-driven 'vertical pack' layer (one codebase, not per-vertical forks) plus a product variant/attribute model, then light up verticals in phases — Foundation, Apparel pilot, Electronics, then scale.

# 2. Scope

In scope (general retail):

Apparel / Clothing

Footwear

Electronics / Mobile

Stationery / Books

Hardware / Paint

Cosmetics / Beauty

Toys / Gifts

Home & Kitchenware

General / Variety stores

Out of scope:

Medical / Pharmacy (drug licence, scheduled drugs, prescriptions, mandatory batch+expiry — high regulatory burden, explicitly excluded)

Pharmacy is excluded deliberately: drug licensing, scheduled-drug rules, prescription handling and mandatory batch+expiry make it a separate, heavily-regulated product rather than a 'vertical pack'.

# 3. Current-state assessment

Already generic — reuse as-is (strengths):

Auth & sessions, dual-token POS, subscription/Pro gating.

Orders, checkout, payments, transaction history.

Customers, segments, customer-specific pricing.

Procurement & suppliers (needs light extension, not a rebuild).

Baskets / bundles engine.

Udhaar / credit ledger — used across Indian small retail (apparel, hardware, general), a cross-vertical strength, not a grocery-only feature.

Localisation infrastructure (7 languages) and notification/FCM plumbing.

Grocery-coded — needs change:

Product/inventory model: fixed grocery attributes; no size x colour variant matrix; no serial/IMEI; no warranty.

Expiry / perishable / batch is first-class and always-on.

Units hardcoded (kg/g/L/loose); grocery example copy.

KPIs, ML, AI prompts, Vision and WhatsApp are grocery-tuned.

Tax/GST is parsed from invoices but never applied at billing.

Branding & copy ('Kirana AI', Maida/Pulse examples, 'mykiranastore').

# 4. Strategic approach — vertical packs

Rather than fork the app per vertical (unmaintainable across 7 languages and two repos), introduce a single 'vertical' dimension that drives configuration. A Vertical Config selects, per store:

Enabled features (expiry, loose/weight, variants, serial, warranty) via feature flags.

Unit registry (apparel: piece/pair/set; electronics: unit; hardware: m/ft/pack).

Attribute schema (size, colour, material, storage, shade, dimensions ...).

KPI set (grocery vs apparel sell-through/size-curve vs electronics attach-rate/GMROI).

ML profile (grocery daily-velocity vs apparel seasonal vs electronics slow/high-value).

AI prompt pack (voice/handwrite/invoice grounded in the right vocabulary/catalog).

Tax profile (HSN/category + price threshold -> GST rate).

Copy pack (brand, examples, dashboard tone) across the 7 languages.

The keystone enabler is a product variant + dynamic attribute model so that 'one product, many sellable variants' works (size x colour for apparel, model/config for electronics), with grocery represented as a single implicit variant for full backward compatibility.

# 5. Gap analysis (by theme)

34 gaps are logged in the companion Excel workbook ('Gap Register' sheet) with layer, required change, affected verticals, priority and evidence. Summary by theme and priority:

| Theme | P0 | P1 | P2 | Gap IDs |
| --- | --- | --- | --- | --- |
| Vertical config | 2 | 0 | 0 | G-01, G-03 |
| Onboarding | 1 | 0 | 0 | G-02 |
| Product data model | 2 | 2 | 0 | G-04, G-05, G-06, G-07 |
| Inventory | 1 | 0 | 0 | G-08 |
| Units of measure | 1 | 0 | 0 | G-09 |
| Pricing & Tax | 1 | 1 | 1 | G-10, G-11, G-12 |
| KPIs & analytics | 0 | 4 | 0 | G-13, G-14, G-15, G-16 |
| ML / forecasting | 0 | 2 | 0 | G-17, G-18 |
| AI intake (voice/handwrite) | 0 | 1 | 0 | G-19 |
| AI intake (invoice) | 0 | 1 | 0 | G-20 |
| Vision | 0 | 1 | 0 | G-21 |
| POS & billing | 1 | 1 | 0 | G-22, G-23 |
| Copy & branding | 0 | 1 | 0 | G-24 |
| WhatsApp | 0 | 0 | 1 | G-25 |
| Catalog | 0 | 1 | 1 | G-26, G-27 |
| Procurement | 0 | 0 | 1 | G-28 |
| Customer | 0 | 0 | 1 | G-29 |
| Credit (udhaar) | 0 | 0 | 1 | G-30 |
| Notifications / widget | 0 | 0 | 1 | G-31 |
| Baskets / bundles | 0 | 0 | 1 | G-32 |
| Reporting / export | 0 | 0 | 1 | G-33 |
| Data migration / rollout | 1 | 0 | 0 | G-34 |

The P0 (foundational) gaps that everything else depends on:

G-01 — Introduce a Vertical Config layer (per store/vertical): a feature-flag + config object that drives enabled features, unit registry, attribute schema, KPI set, ML profile, tax profile and copy pack. Single keystone that unlocks the rest.

G-02 — Replace with a real vertical picker that maps to a Vertical Config; capture sub-type + unit/attribute defaults; gate onboarding copy by vertical.

G-03 — Feature-flag every grocery-only widget; render by vertical (expiry/loose OFF for apparel/electronics/stationery/hardware; optional for cosmetics).

G-04 — Add product_variant table (variant_id, product_id, sku, barcode, attributes, price, mrp, cost, stock); inventory & orders reference variant; FE size x colour grid.

G-05 — Add a dynamic attribute schema (product_attribute_def per vertical + values on product/variant). Drives add-product form and filters.

G-08 — Make batch/expiry optional & vertical-gated; per-variant stock; keep for grocery & (optional) cosmetics.

G-09 — Vertical-aware unit registry (backend-driven); default per vertical; remove grocery example copy.

G-10 — Add tax engine: HSN/category + price-threshold -> GST rate; product.gst_rate/hsn; apply at checkout; show tax breakup on bill & receipt.

G-22 — Variant-aware add-to-cart (pick size/colour/serial); hide weight dialog where not loose.

G-34 — Backward-compatible migration: variant is optional (grocery = single implicit variant); phase behind Vertical Config; verify on staging before deploy.

# 6. Proposed data-model changes

New and modified tables (full columns in the Excel 'Proposed Data Model' sheet):

| Table | Change | Purpose |
| --- | --- | --- |
| vertical_config | New | Per vertical (and/or per store): feature flags + config that drive the whole app. |
| product_attribute_def | New | Dynamic attribute definitions per vertical (drives add-product form + filters). |
| product_variant | New (keystone) | One product -> many sellable variants (size x colour, model/config, shade). Grocery = single implicit variant. |
| product_serial | New | Unit-level identity for electronics (and serialised hardware). |
| tax_rule | New | Category/HSN + price-threshold -> GST rate; applied at checkout. |
| inventory (modify) | Modify | Stock at VARIANT level; batch/expiry optional & vertical-gated. |
| pricing (modify) | Modify | Price/mrp/cost can live at variant level; add tax columns. |
| product (modify) | Modify | Grocery-only columns become optional & vertical-gated. |
| store (modify) | Modify | Activate the dormant store_type into a real vertical_code linked to vertical_config. |

# 7. Phased roadmap

| Phase | Timeline | Outcome |
| --- | --- | --- |
| Phase 0 — Foundation (vertical-enable the platform) | ~4-6 weeks | Unlocks General/Variety, Stationery, Hardware, Cosmetics with light extra work. |
| Phase 1 — Apparel pilot | ~6-8 weeks | First true non-grocery vertical live; validates the model. |
| Phase 2 — Electronics / Mobile | ~6-8 weeks | High-value vertical with unit-level identity. |
| Phase 3 — Scale & polish | Ongoing | Breadth across the remaining verticals + quality. |

Phase 0 — Foundation (vertical-enable the platform)  (~4-6 weeks)

Vertical Config layer + feature flags; dynamic attribute schema + product_variant table (DB+API+core add-product UI); vertical unit registry; tax engine (HSN/threshold -> GST, applied at POS + receipt); neutralise branding/copy scaffolding; backward-compatible migration (grocery = single implicit variant).

Gap IDs: G-01, G-02, G-03, G-04, G-05, G-08, G-09, G-10, G-22, G-24, G-34

Phase 1 — Apparel pilot  (~6-8 weeks)

Size x colour variant grid UI; apparel KPI pack (sell-through, size-curve, GMROI, season/markdown); apparel ML profile (seasonal) + cold-start heuristics; vertical copy pack; vision gated off; pilot with a few stores.

Gap IDs: G-04, G-11, G-13, G-14, G-16, G-17, G-19, G-21, G-24

Phase 2 — Electronics / Mobile  (~6-8 weeks)

Serial/IMEI + warranty; GST 18/28; electronics KPI pack (attach-rate, GMROI, warranty-claim); EMI/instalment stub; invoice prompt v2 (serial/warranty).

Gap IDs: G-06, G-07, G-10, G-15, G-20, G-30

Phase 3 — Scale & polish  (Ongoing)

Per-vertical catalogs + ingestion; catalog partition / vector search; vertical AI prompts & WhatsApp menus; vision redesign per vertical; ML retraining; vertical-aware widget/notifications; reporting/exports.

Gap IDs: G-12, G-18, G-21, G-25, G-26, G-27, G-28, G-29, G-31, G-32, G-33

# 8. Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Variant/attribute migration could break live grocery stores & order history. | Backward-compatible: grocery = single implicit variant; phase behind Vertical Config; verify on staging before any deploy. |
| ML cold-start for new verticals (no historical sales). | Heuristic/rule-based recommendations first; collect data; train per-vertical models later. |
| Tax/GST correctness (compliance). | Drive rates from an HSN/threshold table reviewed with finance; show breakup on bill; start with apparel/electronics brackets. |
| Catalog cold-start for non-grocery. | Barcode lookup + fast manual add with attribute templates; ingest per-vertical catalogs over time. |
| Vision accuracy outside grocery. | Gate Vision off where unsupported; redesign capture per vertical later; never block billing on it. |
| Scope creep into pharmacy. | Keep pharmacy explicitly out; revisit only as a separate regulated product. |
| 7-language localisation overhead for new copy. | Parameterise copy packs; translate only the delta (proven workflow already in place). |

# 9. Indicative effort & sequencing

Rough, order-of-magnitude (2-4 engineers; refine after Phase 0 design):

Phase 0 Foundation: ~4-6 weeks — unlocks General/Variety, Stationery, Hardware, Cosmetics with light extra work.

Phase 1 Apparel pilot: ~6-8 weeks — first true non-grocery vertical, validates the model.

Phase 2 Electronics: ~6-8 weeks — serial/IMEI, warranty, EMI, 18/28% GST.

Phase 3 Scale & polish: ongoing — catalogs, vertical AI/WhatsApp/Vision, ML retraining, reporting.

First measurable milestone: a non-grocery store (e.g. a stationery or general store) fully operating on the Foundation layer, followed by the apparel pilot.

# Appendix — companion workbook

Retail_Expansion_Gap_Analysis.xlsx contains: Executive Summary, the full Gap Register (filterable), the Feature x Vertical Matrix, the Phased Roadmap, and the Proposed Data Model. This document and the workbook are generated from docs/generate_gap_analysis.py and can be regenerated.